**TOWN OF WAUSAU ROAD COMMITTEE MEETING**

**MONDAY, JANUARY 24, 2022**

**6:30 P.M.**

**TOWN OF WAUSAU MUNICIPAL BUILDING**

**161484 COUNTY HIGHWAY Z**

1. Call meeting to order

2. Approve November 1, 2021 minutes

3. Review 2022 road budget

4. Review and recommend 2022 projects

* Pebbelstone/Schroeder/Gravelstone adding road base and then chip sealed. Gravelstone is ½ mile and Pebbelstone is ¼ mile.
* Lori Jodi c is 1/8 miles and will need road base in the spring and then chip sealed.
* Finish the west end of Evergreen

**2023 Project**

* Wellborn needs work and has 1000 cars/day. Felt this could be a 2023 project. Needs a 60-inch culvert, pulverizing, and overlay.

**2024 Project**

* McIntosh is another project that could be done in 2024 from 25th Street to Old 18th Street, ½ miles. Jim would need to talk to City about this.
* Mercedes would be another 2024 project. Would need 4 inches of road base, pulverizing, and overlay 2 ¼ miles.

**Bids**

* Bids should be prepared in February for 2022 projects, published in March, and opened at the April meeting.

5. ARPA Funds $115,606 and $110,390

6. Review equipment needs

6. Discuss annual meeting April 19, 2021

There may be a quorum of Town board members in attendance, but no official Town business will be conducted

|  |  |
| --- | --- |
| **2022** | **Road Budget** |
| Roadbase materials | $ 75,000.00 |
| Blacktop | $ 350,000.00 |
| Sealcoat/crackfill | $ 175,000.00 |
| Culverts | $ 10,000.00 |
| Bridge Costs | $ 575.00 |
| Survey | $ 100.00 |
| Total | $ 610,675.00 |